# Cloud to Ground AI

Prototype-Readiness Summary

Project C2G · Carlano Technology Solutions LLC · 2026-06-26

# Executive verdict

Every L1 has at least one derived L2 with a confidence path. No requirement is closed on an open measurement (G1 clean). No design points have been committed yet, so G2 is moot. Two forking decisions remain open — the C2G representative workload (ACT-001) and the distribution mechanism (ACT-005) — and should resolve before final L2 baseline. Architectural sketch and SwiftUI scaffold are in place; the build can begin against PRD-001 and PRD-003 L2s immediately while ACT-001 and ACT-005 are settled in parallel.

Recommendation: BEGIN PROTOTYPING. Close ACT-001 and ACT-005 in parallel with code work on PRD-001, PRD-003, and PRD-004 components.

# Per-L1 readiness assessment

## C2G-L1-PRD-001 — Off-grid conversational availability

Shall: The system shall enable the user to hold a conversational AI session on the host Mac when no internet connection is available.

L1 status: baselined

Derived L2 engineering requirements:

| L2 ID | Title | Status | Confidence path |
| --- | --- | --- | --- |
| C2G-L2-AI-001 | Local model conversational capability | draft | Bench test on reference machine — 5-turn conversation against the representative workload (per ACT-001), no network |
| C2G-L2-AI-002 | Local model context window adequacy | draft | Analysis — count tokens in representative 5-turn sessions, compare to model context size |
| C2G-L2-NET-001 | Connectivity state detection | draft | Bench test — disable / enable network at OS level, measure time to state update |
| C2G-L2-MOD-001 | Ground mode operability | draft | Inspection (code review) + bench test (network monitor: capture traffic during a Ground-mode session, confirm zero relevant outbound packets) |
| C2G-L2-GUI-001 | UI free of external-runtime dependencies | draft | Inspection — code review for external URLs + DNS-blocked launch test |
| C2G-L2-BRG-001 | Bridge offline operability | draft | Bench test — exercise the bridge with network disabled, measure round-trip success |
| C2G-L2-OPS-001 | Local model available before first Ground session | draft (1 TBD) | Bench test on a fresh machine — install, attempt a Ground-mode session immediately, measure success |

Margin watch:

• C2G-L2-OPS-001: margin = Embedded in the success-rate target. — value still TBD

Verdict: L1 itself is clean, but 1 child L2(s) carry TBDs. Prototype-OK; closure waits on those.

## C2G-L1-PRD-002 — Cloud-cost reduction via delegation

Shall: When the user is online, the system shall reduce cloud-AI token consumption for a representative mixed workload, relative to a cloud-only baseline, by routing mechanical subtasks to a local AI.

L1 status: baselined

Derived L2 engineering requirements:

| L2 ID | Title | Status | Confidence path |
| --- | --- | --- | --- |
| C2G-L2-AI-003 | Delegation routing policy | draft | Bench test — run representative workload through Hybrid mode, tag each delegation as kept-verbatim / patched / rewritten, compute rates |
| C2G-L2-AI-004 | Local model output usability for delegated tasks | draft | Bench test as part of ACT-001 workload — classify each delegation outcome |
| C2G-L2-AI-005 | Hybrid mode user-facing stream | draft | Inspection of the conversation flow + demonstration |
| C2G-L2-BRG-002 | Bridge round-trip latency budget | draft | Bench test — instrument the bridge for round-trip timing across representative workload |

Open actions tied to this L1:

• ACT-001 (open, impact 4): Define the representative C2G workload

• ACT-002 (open, impact 1): Set target token-reduction percentage for PRD-002

Verdict: L1 still carries 2 TBD(s) — can begin prototyping but cannot close L1 until owning actions resolve.

## C2G-L1-PRD-003 — Honest mode and degradation visibility

Shall: The user shall always be able to determine which AI produced any given response, and the system shall make capability degradation explicit when operating in a reduced-capability mode.

L1 status: baselined

Derived L2 engineering requirements:

| L2 ID | Title | Status | Confidence path |
| --- | --- | --- | --- |
| C2G-L2-GUI-002 | Persistent mode indicator | draft | Inspection across all three modes + accessibility audit |
| C2G-L2-GUI-003 | Degradation disclosure on mode change | draft | Inspection + demonstration — force each downgrade transition, observe notice |
| C2G-L2-GUI-004 | Network connectivity status display | draft | Inspection + demonstration — toggle network, observe status update |
| C2G-L2-MOD-002 | Atomic, user-visible mode transitions | draft | Inspection (architecture review) + bench test forcing mode change mid-response |
| C2G-L2-AI-006 | Per-response AI attribution | draft | Inspection of the response data model + demonstration in each mode |

Verdict: L1 and all derived L2s are TBD-free. Prototype-ready and closable on completion of checks.

## C2G-L1-PRD-004 — Mains-independent operation

Shall: The system shall be capable of completing useful AI conversations on the host Mac without requiring mains power assist, when operating in Ground mode.

L1 status: baselined

Derived L2 engineering requirements:

| L2 ID | Title | Status | Confidence path |
| --- | --- | --- | --- |
| C2G-L2-PWR-001 | Energy budget per Ground-mode session | draft (2 TBD) | Bench measurement on reference machine, mains disconnected, against representative workload |
| C2G-L2-PWR-002 | Idle behavior shall not drain battery | draft (1 TBD) | Bench measurement — powermetrics or equivalent, app foreground but idle vs |
| C2G-L2-AI-007 | Local model fits within reference-machine memory budget | draft | Inspection of model + runtime memory footprint while loaded and active |
| C2G-L2-BRG-003 | Bridge polling pattern shall be energy-efficient | draft | Bench measurement — bridge component power consumption while idle |

Open actions tied to this L1:

• ACT-001 (open, impact 4): Define the representative C2G workload

• ACT-003 (open, impact 2): Set energy-per-session target for PRD-004

• ACT-004 (open, impact 1): Define reference workload for PRD-004 energy measurement

Margin watch:

• C2G-L2-PWR-001: margin = 20% (applied to ACT-003 target once set). — value still TBD

• C2G-L2-PWR-002: margin = 20%. — value still TBD

Verdict: L1 still carries 2 TBD(s) — can begin prototyping but cannot close L1 until owning actions resolve.

## C2G-L1-PRD-005 — Non-developer accessibility

Shall: A non-developer user shall be able to install, configure, and use the system to completion of a conversational session without editing config files or using a terminal.

L1 status: baselined

Derived L2 engineering requirements:

| L2 ID | Title | Status | Confidence path |
| --- | --- | --- | --- |
| C2G-L2-PLAT-001 | Distribution mechanism | draft (1 TBD) | Demonstration on a clean macOS install |
| C2G-L2-PLAT-002 | Code signing and notarization | draft (1 TBD) | Demonstration on a clean macOS install with default Gatekeeper settings |
| C2G-L2-OPS-002 | Install without terminal or config files | draft | User trial (ACT-006) — observe install, count terminal usages |
| C2G-L2-OPS-003 | First-run setup of local model | draft (1 TBD) | Bench test — fresh macOS install + first launch, measure outcomes |
| C2G-L2-OPS-004 | Update mechanism | draft (1 TBD) | Demonstration — install version N, push version N+1, measure update flow |
| C2G-L2-GUI-005 | First-run onboarding flow | draft | Demonstration on a fresh install |

Open actions tied to this L1:

• ACT-005 (open, impact 3): Decide distribution mechanism: Mac App Store vs notarized DMG

• ACT-006 (deferred, impact 1): Recruit non-developer users for PRD-005 trial

Margin watch:

• C2G-L2-OPS-003: margin = Embedded in success-rate target. — value still TBD

Verdict: L1 still carries 2 TBD(s) — can begin prototyping but cannot close L1 until owning actions resolve.

# Open actions register (priority order)

| ID | Title | Status | Impact | Blocks |
| --- | --- | --- | --- | --- |
| ACT-001 | Define the representative C2G workload | open | 4 | C2G-L1-PRD-002, C2G-L1-PRD-004, ACT-002, ACT-003 |
| ACT-005 | Decide distribution mechanism: Mac App Store vs notarized DMG | open | 3 | C2G-L1-PRD-005 |
| ACT-003 | Set energy-per-session target for PRD-004 | open | 2 | C2G-L1-PRD-004 |
| ACT-002 | Set target token-reduction percentage for PRD-002 | open | 1 | C2G-L1-PRD-002 |
| ACT-004 | Define reference workload for PRD-004 energy measurement | open | 1 | C2G-L1-PRD-004 |
| ACT-006 | Recruit non-developer users for PRD-005 trial | deferred | 1 | C2G-L1-PRD-005 |

# §7 self-check status

• Every L1 has at least one derived L2 + confidence path — ✓ pass

• No requirement closed on an open measurement (G1) — ✓ pass — no closed requirements yet

• No design point below margin without logged note (G2) — ✓ pass — no committed design yet

• Every requirement states what, not how (G3) — ✓ pass — L2-AI-005 caught and rewritten

• No price-per-unit logic (G4) — ✓ pass

• No silent overwrite of working drafts (G5) — ◐ noted — this session overwrote requirements.json before Andrew edited it; from here forward, structural changes go to _REGEN

• Environment-derived requirements cite their environment condition — ✓ pass — L2-AI-007, L2-PWR-002 cite reference machine

• TBD count consistent across artifacts — ✓ pass — 6 L1 TBDs ↔ 6 actions

• Every number traces to JSON source-of-truth — ✓ pass

• Could we build a prototype that meets every L1? — ✓ yes (architectural confidence) — measurements need ACT-001 to close