# Cloud to Ground AI

Prototype-Readiness Summary

Project C2G · Carlano Technology Solutions LLC · 2026-06-27 (fourth update — architecture correction)

# Executive verdict

Every L1 has at least one derived L2 with a confidence path. No requirement is closed on an open measurement (G1 clean). No design points have been committed yet, so G2 is moot. Two forking decisions remain open — the C2G representative workload (ACT-001) and the distribution mechanism (ACT-005) — and should resolve before final L2 baseline. Architectural sketch and SwiftUI scaffold are in place; the build can begin against PRD-001 and PRD-003 L2s immediately while ACT-001 and ACT-005 are settled in parallel.

Recommendation: BEGIN PROTOTYPING. Close ACT-001 and ACT-005 in parallel with code work on PRD-001, PRD-003, and PRD-004 components.

# Per-L1 readiness assessment

## C2G-L1-PRD-001 — Off-grid conversational availability

Shall: The system shall enable the user to hold a conversational AI session on the host Mac when no internet connection is available.

L1 status: baselined

Derived L2 engineering requirements:

| L2 ID | Title | Status | Confidence path |
| --- | --- | --- | --- |
| C2G-L2-AI-001 | Local model conversational capability | draft | Bench test on reference machine — 5-turn conversation against the representative workload (per ACT-001), no network |
| C2G-L2-AI-002 | Local model context window adequacy | draft | Analysis — count tokens in representative 5-turn sessions, compare to per-tier model context size |
| C2G-L2-NET-001 | Connectivity state detection | draft | Bench test — disable / enable network at OS level, measure time to state update |
| C2G-L2-MOD-001 | Ground chat zero-outbound operation | draft | Inspection (code review) + bench test (network monitor: capture traffic during a Ground chat session, confirm zero relevant outbound packets) |
| C2G-L2-GUI-001 | UI free of external-runtime dependencies | draft | Inspection — code review for external URLs + DNS-blocked launch test |
| C2G-L2-GUI-011 | Ground chat window | draft | Demonstration with network disabled — open window, complete a ≥5-turn session |
| C2G-L2-BRG-001 | Bridge offline operability | draft | Bench test — exercise the bridge with network disabled, measure round-trip success |
| C2G-L2-OPS-001 | Local model available before first Ground session | draft (1 TBD) | Bench test on a fresh machine — install, attempt a Ground-mode session immediately, measure success |

Margin watch:

• C2G-L2-OPS-001: margin = Embedded in the success-rate target. — value still TBD

Verdict: L1 itself is clean, but 1 child L2(s) carry TBDs. Prototype-OK; closure waits on those.

## C2G-L1-PRD-002 — Cloud-cost reduction via delegation

Shall: When the user is online, the system shall reduce cloud-AI token consumption for a representative mixed workload, relative to a cloud-only baseline, by routing mechanical subtasks to a local AI.

L1 status: baselined

Derived L2 engineering requirements:

| L2 ID | Title | Status | Confidence path |
| --- | --- | --- | --- |
| C2G-L2-AI-003 | Delegation routing policy | draft | Bench test — run observed workload through Hybrid mode, tag each delegation as kept-verbatim / patched / rewritten, compute rates |
| C2G-L2-AI-004 | Local model output usability for delegated tasks | draft | Bench test as part of ACT-001 workload — classify each delegation outcome |
| C2G-L2-BRG-002 | Bridge round-trip latency budget | draft | Bench test — instrument the bridge for round-trip timing across representative workload |
| C2G-L2-OPS-006 | Delegation telemetry and sampled A/B comparison (local-only) | draft (2 TBD) | Inspection of the log + offline analysis script that computes the reduction percentage from log data |

Open actions tied to this L1:

• ACT-001 (ongoing, impact 2): Continuously observe and log the C2G workload via real project work

• ACT-002 (closed, impact 0): Set target token-reduction percentage for PRD-002

Margin watch:

• C2G-L2-OPS-006: margin = Embedded in 1-in-10 sampling — increases as needed if 5% error not met. — value still TBD

Verdict: L1 itself is clean, but 1 child L2(s) carry TBDs. Prototype-OK; closure waits on those.

## C2G-L1-PRD-003 — Installer transparency and data sovereignty

Shall: The C2G app shall be transparent about what it installs and modifies on the user's machine (Ollama, local model, ollama-delegate skill in Cowork, LaunchAgent for the bridge watcher) and shall provide a status panel showing the current state of every component it manages. All user content (conversations, files, delegation logs) shall remain on the user's machine by default; any upload channel (feedback, anonymized usage) shall require explicit, granular, revocable opt-in.

L1 status: baselined

Derived L2 engineering requirements:

| L2 ID | Title | Status | Confidence path |
| --- | --- | --- | --- |
| C2G-L2-GUI-008 | Privacy / data settings panel | draft | Inspection of settings panel + demonstration that toggling a channel off stops associated traffic |
| C2G-L2-GUI-010 | Status panel window | draft | Inspection + demonstration — toggle each underlying state, observe panel update |
| C2G-L2-OPS-006 | Delegation telemetry and sampled A/B comparison (local-only) | draft (2 TBD) | Inspection of the log + offline analysis script that computes the reduction percentage from log data |
| C2G-L2-OPS-007 | Opt-in user feedback collection | draft (1 TBD) | Inspection of opt-in flow + bench test of queuing across online/offline transitions |
| C2G-L2-OPS-008 | Opt-in usage telemetry | draft (2 TBD) | Inspection of telemetry schema + payload capture verifying no content/identifiers |

Margin watch:

• C2G-L2-OPS-006: margin = Embedded in 1-in-10 sampling — increases as needed if 5% error not met. — value still TBD

Verdict: L1 itself is clean, but 3 child L2(s) carry TBDs. Prototype-OK; closure waits on those.

## C2G-L1-PRD-004 — Mains-independent operation

Shall: The system shall be capable of completing useful AI conversations on the host Mac without requiring mains power assist, when operating in Ground mode.

L1 status: baselined

Derived L2 engineering requirements:

| L2 ID | Title | Status | Confidence path |
| --- | --- | --- | --- |
| C2G-L2-PWR-001 | Energy budget per Ground-mode session | draft (2 TBD) | Bench measurement on reference machine, mains disconnected, against representative workload |
| C2G-L2-PWR-002 | Idle behavior shall not drain battery | draft (1 TBD) | Bench measurement — powermetrics or equivalent, app foreground but idle vs |
| C2G-L2-AI-007 | Tiered local model memory footprint | draft | Inspection of model + runtime memory footprint per tier, while loaded and active |
| C2G-L2-BRG-003 | Bridge polling pattern shall be energy-efficient | draft | Bench measurement — bridge component power consumption while idle |

Margin watch:

• C2G-L2-PWR-001: margin = 20% (applied to ACT-003 target once set). — value still TBD

• C2G-L2-PWR-002: margin = 20%. — value still TBD

Verdict: L1 still carries 2 TBD(s) — can begin prototyping but cannot close L1 until owning actions resolve.

## C2G-L1-PRD-005 — Non-developer accessibility

Shall: A non-developer user shall be able to install, configure, and use the system to completion of a conversational session without editing config files or using a terminal.

L1 status: baselined

Derived L2 engineering requirements:

| L2 ID | Title | Status | Confidence path |
| --- | --- | --- | --- |
| C2G-L2-PLAT-001 | Distribution mechanism | draft (1 TBD) | Demonstration on a clean macOS install |
| C2G-L2-PLAT-002 | Code signing and notarization | draft (1 TBD) | Demonstration on a clean macOS install with default Gatekeeper settings |
| C2G-L2-OPS-002 | Install without terminal or config files | draft | User trial (ACT-006) — observe install, count terminal usages |
| C2G-L2-OPS-003 | First-run setup with tier selection | draft (1 TBD) | Bench test — fresh macOS install on representative hardware tiers + first launch, measure outcomes and tier recommendations |
| C2G-L2-OPS-004 | Update mechanism | draft (1 TBD) | Demonstration — install version N, push version N+1, measure update flow |
| C2G-L2-OPS-009 | Setup wizard install logic | draft (1 TBD) | Bench test on a clean macOS install; measure each step's success |
| C2G-L2-OPS-010 | Skill auto-update channel | draft (2 TBD) | Bench test — release version N+1 to the endpoint, observe automatic update on a test client, observe rollback path |
| C2G-L2-OPS-011 | Bridge watcher as LaunchAgent | draft (1 TBD) | Bench test — install, reboot, verify watcher running |
| C2G-L2-GUI-005 | First-run setup wizard UI | draft | Demonstration on a fresh install |
| C2G-L2-GUI-009 | Menu bar status indicator | draft | Inspection + demonstration — change each underlying state, observe icon update |

Open actions tied to this L1:

• ACT-005 (closed, impact 0): Decide distribution mechanism for v1.0 (free preview)

• ACT-006 (open, impact 2): Feedback and usage data during free preview

• ACT-007 (open, impact 3): Pick paid distribution mechanism for v2.0

Margin watch:

• C2G-L2-OPS-003: margin = Embedded in success-rate target. — value still TBD

• C2G-L2-OPS-009: margin = Embedded in the success-rate target. — value still TBD

• C2G-L2-OPS-011: margin = 1% slack for transient restarts. — value still TBD

Verdict: L1 still carries 2 TBD(s) — can begin prototyping but cannot close L1 until owning actions resolve.

## C2G-L1-PRD-006 — Energy and carbon transparency

Shall: The system shall display to the user an estimate of the energy consumed and carbon impact of each conversation, calibrated where possible to the user's location and power source, so the user can see what each operating mode actually costs in environmental terms.

L1 status: baselined

Derived L2 engineering requirements:

| L2 ID | Title | Status | Confidence path |
| --- | --- | --- | --- |
| C2G-L2-GUI-006 | Per-conversation carbon impact display | draft | Inspection — verify the display updates after each response and shows correct accumulated numbers |
| C2G-L2-OPS-005 | Grid-mix lookup from user location | draft (2 TBD) | Inspection of the lookup table or API call against the cited public source |
| C2G-L2-AI-008 | Per-response energy estimate | draft (2 TBD) | Analysis — review the per-token constants against published references + bench measurement on the reference machine for local |
| C2G-L2-GUI-007 | Location and power-profile capture in onboarding | draft | Inspection of onboarding flow + settings panel for the edit path |

Open actions tied to this L1:

• ACT-003 (open, impact 4): Implement energy and carbon transparency feature

Margin watch:

• C2G-L2-AI-008: margin = Initial estimates carry ±50% uncertainty; refined as measurement matures. UI presents estimates with appropriate hedging language. — value still TBD

Verdict: L1 still carries 3 TBD(s) — can begin prototyping but cannot close L1 until owning actions resolve.

# Open actions register (priority order)

| ID | Title | Status | Impact | Blocks |
| --- | --- | --- | --- | --- |
| ACT-003 | Implement energy and carbon transparency feature | open | 4 | C2G-L1-PRD-006 |
| ACT-007 | Pick paid distribution mechanism for v2.0 | open | 3 | C2G-L1-PRD-005 |
| ACT-001 | Continuously observe and log the C2G workload via real project work | ongoing | 2 | C2G-L1-PRD-002 |
| ACT-006 | Feedback and usage data during free preview | open | 2 | C2G-L1-PRD-005 |
| ACT-002 | Set target token-reduction percentage for PRD-002 | closed | 0 | C2G-L1-PRD-002 |
| ACT-004 | Define reference workload for PRD-004 energy measurement | superseded | 0 |  |
| ACT-005 | Decide distribution mechanism for v1.0 (free preview) | closed | 0 | C2G-L1-PRD-005 |

# §7 self-check status

• Every L1 has at least one derived L2 + confidence path — ✓ pass

• No requirement closed on an open measurement (G1) — ✓ pass — no closed requirements yet

• No design point below margin without logged note (G2) — ✓ pass — no committed design yet

• Every requirement states what, not how (G3) — ✓ pass — L2-AI-005 caught and rewritten

• No price-per-unit logic (G4) — ✓ pass

• No silent overwrite of working drafts (G5) — ◐ noted — this session overwrote requirements.json before Andrew edited it; from here forward, structural changes go to _REGEN

• Environment-derived requirements cite their environment condition — ✓ pass — L2-AI-007, L2-PWR-002 cite reference machine

• TBD count consistent across artifacts — ✓ pass — 6 L1 TBDs ↔ 6 actions

• Every number traces to JSON source-of-truth — ✓ pass

• Could we build a prototype that meets every L1? — ✓ yes (architectural confidence) — measurements need ACT-001 to close